MIR TRAVEL & TOURISM

# Antigravity Build Specification

Customer travel website + secure admin travel desk + tourism CMS + online package payments

Primary stack: Python / FastAPI + React / TypeScript + MongoDB + REST + Render

Design goal: premium, modern, fast, responsive, multilingual-ready, API-driven and easy to extend without rebuilding the core.

Important launch principle: Free/sandbox APIs can power the initial search and demo workflow. Real airline ticket issuance and some hotel inventory flows require approved production/industry access. The application must therefore use provider adapters so the production supplier can be changed without rewriting the UI or database.

# 1. Executive Specification

Build MIR Travel & Tourism as a real full-stack travel platform with two protected surfaces: (A) the public customer site and (B) the internal admin/travel-desk application. The codebase must be one Git repository with separate frontend and backend directories so it can be deployed cleanly as two Render services.

The public site behaves like a professional travel agency: destination discovery, tours, events/blog, flight search, hotel search, enquiry and booking/payment flows.

The admin area is the operational centre: manage tours, destinations, hotels, airlines, events, blog content, bookings, customers, media and site settings.

The admin travel desk lets staff enter a client's flight requirements, search live/provider data, apply business filters and produce a clear recommended shortlist for the client.

No airline, hotel, price, tour, review, event or company achievement may be fabricated. Demo content must be visibly seeded/demo until replaced by real company data.

All external API keys stay on the FastAPI backend. React must never contain secret credentials.

# 2. Target Outcome

The first release should be usable as a polished working agency website even when production airline ticketing credentials are not yet available. Search, CMS, tour checkout, payment webhooks, admin management and demo/sandbox provider integrations must all work locally and in Render staging.

# 3. Architecture Decision

| Layer | Technology | Rule |
| --- | --- | --- |
| Frontend | React 19 + TypeScript + Vite + Tailwind CSS + React Router | Fast SPA; public pages and /admin routes. |
| UI | Tailwind + accessible component primitives | Responsive, keyboard-friendly, mobile-first. |
| Backend | Python 3.12+ + FastAPI + Pydantic v2 | All business logic, auth, APIs and provider integrations. |
| Database | MongoDB Atlas Free cluster for MVP | Good for fast CMS iteration; upgrade before high-volume production. |
| Media | Local frontend assets for brand; Cloudinary for runtime CMS uploads | Do not store admin-uploaded runtime media inside the built React bundle. |
| Payments | Stripe Checkout + optional PayPal | Backend-created sessions; webhook-confirmed payment state. |
| Email | Brevo or Resend | Transactional booking/payment/admin emails. |
| Deployment | Render Static Site + Render Web Service | Separate frontend/backend services; custom domain ready. |
| API style | REST/JSON + OpenAPI | Provider adapters hide vendor-specific formats. |

# 4. Repository Structure

MIR-Travel-Tourism/
├── frontend/
│   ├── public/
│   │   ├── brand/                 # logo, favicon, OG image
│   │   ├── banners/               # fixed marketing banners
│   │   └── icons/
│   ├── src/
│   │   ├── api/                   # typed backend client
│   │   ├── components/
│   │   ├── features/
│   │   │   ├── flights/
│   │   │   ├── hotels/
│   │   │   ├── tours/
│   │   │   ├── blog/
│   │   │   └── admin/
│   │   ├── pages/
│   │   ├── layouts/
│   │   ├── router/
│   │   ├── i18n/
│   │   ├── types/
│   │   └── main.tsx
│   ├── package.json
│   └── vite.config.ts
├── backend/
│   ├── app/
│   │   ├── main.py
│   │   ├── core/                  # settings, security, logging
│   │   ├── db/                    # Mongo client, indexes
│   │   ├── models/
│   │   ├── schemas/
│   │   ├── api/
│   │   ├── services/
│   │   ├── providers/
│   │   │   ├── flights/
│   │   │   ├── hotels/
│   │   │   ├── payments/
│   │   │   ├── media/
│   │   │   └── email/
│   │   ├── auth/
│   │   └── seed/
│   ├── tests/
│   ├── requirements.txt
│   └── .env.example
├── render.yaml
├── README.md
└── .gitignore

# 5. Public Customer Website

## 5.1 Navigation

Home | Flights | Hotels | Tours | Destinations | Events | Travel Journal | About | Contact. Add a persistent Book/Enquire CTA and a mobile bottom action bar for Flight Search / Tours / Contact.

## 5.2 Home Page

Hero: premium destination image, short value proposition, primary search switcher (Flights / Hotels / Tours).

Featured destinations controlled by admin.

Featured tours with date/price/starting location and availability status.

Travel journal/blog cards pulled from published CMS posts.

Upcoming company events only when real data exists.

Trust section focused on transparent service, support and booking assistance rather than invented testimonials.

Newsletter/contact CTA and footer with legal links.

## 5.3 Flight Search

Round trip / one way / multi-city-ready search model; MVP may expose round trip + one way first.

Origin/destination airport or city autocomplete.

Departure/return dates, adults, children, infants, cabin, direct-only, preferred airlines.

Results with price, currency, total duration, stops, airline, segments, baggage, fare conditions where available.

Sort/filter: cheapest, fastest, fewest stops, preferred airline, departure time.

Clear label: provider quote / live result / sandbox result; show quote timestamp and price-expiry data where supplied.

Customer CTA: Request assistance / Continue to booking when production booking is available.

## 5.4 Hotel Search

Destination/city, check-in/out, guests/rooms, budget, star rating, facilities.

Cards with hotel name, area, rating, image, room/rate summary, cancellation terms and price.

Hotel details page with room/rate variants and final availability re-check before checkout.

Provider-specific booking is hidden behind a common internal HotelProvider interface.

## 5.5 Tours & Packages

Tour card: destination, duration, starting price, available dates, seats, gallery, difficulty/category.

Tour detail: itinerary, inclusions/exclusions, meeting point, accommodation, transport, policies, FAQs, gallery, map and booking CTA.

Date/departure selector; participant quantities; live total calculation from backend.

Optional deposit vs full payment.

Availability must be driven by admin-managed tour departures/seats.

## 5.6 Blog / Travel Journal / Events

Use one consistent editorial system with different content types. Every published item needs a slug, cover image, SEO title/description, author, publication status, publish date and related destinations/tags.

## 5.7 Customer Booking & Payment

1. Customer selects a tour/package and date.

2. Backend re-checks the selected price/availability before creating an order.

3. Backend creates an internal order in PENDING_PAYMENT state.

4. Backend creates Stripe Checkout (and optionally PayPal) using the authoritative server-side amount.

5. Customer completes payment on provider-hosted checkout.

6. Webhook verifies payment and changes order to PAID; page must never mark an order paid based only on browser redirect.

7. Send customer confirmation and admin notification email.

8. Admin can view, confirm, cancel/refund, add notes and export booking data.

# 6. Admin / Travel Desk

## 6.1 Authentication

Dedicated /admin/login route.

Argon2 password hashing; short-lived JWT access token + secure httpOnly refresh/session cookie.

Role model: SUPER_ADMIN and STAFF; only SUPER_ADMIN may manage other admins and critical settings.

Rate-limit login and record failed attempts.

Every mutating admin action writes an audit-log entry.

## 6.2 Admin Dashboard

Bookings today/this month

Pending payments

Upcoming tours and remaining seats

Flight-desk searches

Published posts

Recent enquiries

Revenue summary from successful internal orders (not provider settlement unless integrated).

## 6.3 Content Manager

| Module | Admin actions |
| --- | --- |
| Tours | Create/edit/publish/archive, departures, prices, capacity, itinerary, inclusions, gallery, SEO. |
| Destinations | Create/edit, featured flag, hero image, highlights, practical information, linked tours/posts. |
| Airlines | Create/edit, active/featured/preferred flags, IATA/ICAO codes, logo, notes. |
| Hotels | Create/edit, active/featured/preferred flags, city/destination, rating, amenities, images, notes. |
| Events | Create/edit/publish/archive, dates, location, description, gallery, registration CTA. |
| Blog | Create/edit/draft/schedule/publish/archive, categories/tags, cover, gallery, SEO, related content. |
| Bookings | Search, filter, view, update status, notes, payment state, customer contact, refund/cancel controls. |
| Media | Upload multiple files, reorder, caption, alt text, focal point, delete/replace. |
| Settings | Brand, contact, currencies, homepage sections, social links, email templates, policies. |

## 6.4 Blog Editor Requirements

Build a purpose-made editor rather than a single textarea. It should make publishing fast for a non-technical operator.

Fields: title, auto slug, excerpt, author, category, tags, cover image, gallery, SEO title, SEO description, canonical URL, related destinations/services, publish date, status, featured.

Block types: heading, paragraph, rich text, image, gallery, quote, callout, video embed, map/location, itinerary/timeline, FAQ, comparison table and CTA.

Multiple image upload with drag/drop, preview, reorder, alt text and captions.

Autosave draft, preview, scheduled publication using publish_at filtering, duplicate post and version-friendly timestamps.

Desktop/mobile preview before publish.

Sanitize HTML/rich text server-side and reject unsafe embeds/scripts.

## 6.5 Flight Desk: Internal Client Recommendation Tool

This is a core differentiator. It is not an AI chatbot. It is a staff-facing structured search and recommendation workflow.

1. Create a client request: name/contact, route, dates, passenger counts, cabin, flexibility, maximum budget, preferred airlines, excluded airlines, maximum stops, baggage needs, departure-time preference and special notes.

2. Call FlightProvider.search_offers() from the backend.

3. Normalize results into one internal format regardless of supplier.

4. Apply business rules: remove prohibited airlines, enforce client budget/stops, promote explicitly preferred airlines.

5. Calculate an explainable recommendation score from price, duration, stops, preferred airline and baggage. Store the component scores.

6. Display a top shortlist plus the complete result set and “why recommended” notes.

7. Allow staff to save a quote snapshot and send a client-ready comparison by email or PDF later.

8. If production booking access is unavailable, the action is “Request/Manual ticketing” instead of pretending the site issued a ticket.

Do not hard-code airline preferences: Store airline focus in the Admin database. Staff can activate/deactivate airlines, set preferred status and attach notes without redeploying the application.

# 7. Core Data Model

| Collection | Important fields |
| --- | --- |
| admin_users | email, password_hash, role, active, created_at, last_login_at |
| customers | name, email, phone, nationality, preferences, consent flags, timestamps |
| tours | title, slug, status, destination_ids, summary, itinerary, inclusions, exclusions, gallery, base_price, currency, deposit, policies, SEO |
| tour_departures | tour_id, start_at, end_at, capacity, seats_remaining, meeting_point, status, price_override |
| destinations | name, slug, country, region, summary, hero, gallery, highlights, practical_info, featured, status |
| airlines | name, iata, icao, logo_url, active, preferred, notes |
| hotels | name, provider_ids, destination_id, category, rating, amenities, images, active, featured, preferred, notes |
| blog_posts | title, slug, excerpt, blocks[], cover, tags[], related_destinations[], status, publish_at, SEO, timestamps |
| events | title, slug, start_at, end_at, location, description/blocks, gallery, registration_url, status |
| flight_searches | client_request, provider, search_params, searched_at, expires_at, normalized_results[] |
| quotes | customer_id, type, provider, items, totals, currency, valid_until, status |
| orders | customer, order_type, line_items, total, currency, status, provider_refs, payment_id, notes |
| payments | order_id, provider, checkout_id, amount, currency, status, webhook_event_ids[], paid_at, refunds[] |
| media_assets | provider, public_id, url, width, height, alt, caption, folder, created_at |
| audit_logs | admin_id, action, resource_type, resource_id, metadata, timestamp |
| site_settings | key/value settings for brand, nav, contact, homepage and policies |

# 8. Provider Adapter Interfaces

Never let vendor-specific code leak into React components or business rules. Implement stable internal interfaces first.

class FlightProvider(Protocol):
    async def search_offers(self, request: FlightSearchRequest) -> FlightSearchResponse: ...
    async def price_offer(self, offer_id: str) -> PricedOffer: ...
    async def create_order(self, request: FlightOrderRequest) -> FlightOrder: ...
    async def get_order(self, provider_order_id: str) -> FlightOrder: ...

class HotelProvider(Protocol):
    async def search(self, request: HotelSearchRequest) -> HotelSearchResponse: ...
    async def price(self, offer_id: str) -> HotelOffer: ...
    async def book(self, request: HotelBookingRequest) -> HotelBooking: ...

class PaymentProvider(Protocol):
    async def create_checkout(self, order: Order) -> CheckoutSession: ...
    async def verify_webhook(self, payload: bytes, signature: str) -> PaymentEvent: ...

# 9. API Inventory

| Route | Purpose |
| --- | --- |
| POST /api/auth/login | Admin login |
| POST /api/auth/refresh | Refresh session/token |
| GET /api/tours | Published tour list |
| GET /api/tours/{slug} | Tour detail |
| GET /api/destinations | Published destinations |
| GET /api/blog | Published posts |
| GET /api/events | Published events |
| POST /api/flights/search | Public flight search via provider adapter |
| POST /api/hotels/search | Public hotel search via provider adapter |
| POST /api/orders | Create internal order; server calculates amount |
| POST /api/payments/stripe/checkout | Create Stripe Checkout session |
| POST /api/webhooks/stripe | Verify Stripe webhook and update payment/order |
| POST /api/webhooks/paypal | Verify PayPal webhook when enabled |
| GET /api/admin/dashboard | Admin metrics |
| POST /api/admin/flight-desk/search | Staff flight search |
| POST /api/admin/flight-desk/quotes | Save normalized quote |
| CRUD /api/admin/tours | Tour management |
| CRUD /api/admin/destinations | Destination management |
| CRUD /api/admin/airlines | Airline management |
| CRUD /api/admin/hotels | Hotel management |
| CRUD /api/admin/blog | Blog/CMS management |
| CRUD /api/admin/events | Event management |
| CRUD /api/admin/bookings | Booking/order management |
| POST /api/admin/media/upload-signature | Secure direct media upload flow |

# 10. Initial API / Service Connections

Use the following stack for the first build. The table deliberately distinguishes services that are genuinely suitable for a free/sandbox prototype from services that need commercial or partner approval for production travel inventory.

| Service | Use now | Free/sandbox position | Production note |
| --- | --- | --- | --- |
| Amadeus Self-Service | Flights + hotels | Use test environment for first build; official test data is cached for many flight APIs. | Real flight ticket issuance via Flight Create Orders has special production requirements including a ticket-issuance agreement with a consolidator. Hotel booking is available through Amadeus APIs but production access is still an account/vendor matter. |
| Pexels API | Hero/gallery seed imagery | Free; default 200 requests/hour and 20,000/month. | Respect Pexels API terms and attribution requirements. Prefer caching selected images in Cloudinary/local assets. |
| Cloudinary | Runtime CMS media | Free plan includes upload widget/API and media library; Admin API is rate limited. | Use signed uploads; monitor quota and upgrade only when needed. |
| Stripe | Tour/package payments | No monthly/setup fee on standard pricing; transaction fees apply. | Use hosted Checkout + webhooks; confirm current country/product pricing at launch. |
| PayPal | Optional second payment method | No monthly/setup fee; transaction fees apply. | Use provider checkout and verified webhooks. |
| Brevo / Resend | Transactional emails | Brevo: 300 emails/day. Resend: 3,000/month / 100/day. | Use one provider initially; add templates and domain authentication (SPF/DKIM/DMARC). |
| MongoDB Atlas | MVP database | Free cluster: 512 MB. | Good MVP starting point; plan backup/upgrade before critical commercial load. |
| Open-Meteo | Weather widgets | Free for non-commercial use up to 10,000 calls/day; no key. | Do not assume the free licence covers commercial production; upgrade/use another licensed source when the business goes live. |
| Render | Hosting | Static React + Python web service deployment supported. | Use separate services and environment variables; attach custom domain after validation. |

## 10.1 Amadeus Integration Details

Use Amadeus as the initial provider adapter because its developer platform exposes flight search and hotel search/booking workflows, and the official test environment provides cached test data for many flight APIs. The application must not imply that a sandbox quote is a real ticket.

Base URL for development/test: https://test.api.amadeus.com

Production base URL after approval: https://api.amadeus.com

OAuth2 client credentials from the backend only.

Flight flow: search -> optionally price/revalidate -> create order only when production booking access is configured.

Hotel flow: hotel list/search -> offers -> final price/availability confirmation -> booking when production account permits.

Amadeus production requirements: https://amadeus4dev.github.io/developer-guides/API-Keys/moving-to-production/ — Official guide; accessed for this specification on 18 Sep 2026.

Amadeus API FAQ / ticketing requirement: https://admin.developers.amadeus.com/self-service/apis-docs/guides/developer-guides/faq/ — Flight Create Orders requires a consolidator/ticket issuance arrangement for Self-Service production.

Amadeus hotel tutorial: https://admin.developers.amadeus.com/self-service/apis-docs/guides/developer-guides/resources/hotels/ — Official hotel search and booking documentation.

## 10.2 Images and Media

Use Pexels for seeded demo visuals and Cloudinary for the CMS. Do not ship external Pexels image URLs throughout the UI as the only source of truth; save the selected image metadata and use a CDN/local cache strategy. Brand assets should remain local in frontend/public.

Pexels API documentation: https://www.pexels.com/api/documentation/ — Current default limits are 200 requests/hour and 20,000/month; API is free subject to terms.

Suggested initial visual subjects: Benidorm skyline, Alicante marina, Tossa de Mar coastline, Barcelona city/architecture, Mediterranean beach city.

Benidorm skyline — Pexels source page: https://www.pexels.com/photo/stunning-benidorm-skyline-by-the-mediterranean-sea-29559932/

Alicante marina — Pexels source page: https://www.pexels.com/photo/alicante-valencian-community-spain-27590075/

Tossa de Mar coastline — Pexels source page: https://www.pexels.com/photo/scenic-view-of-tossa-de-mar-coastline-in-spain-29111217/

## 10.3 Payments

Stripe should be the primary implementation because it provides a straightforward hosted Checkout workflow and a server-side webhook confirmation model. PayPal can be enabled as a second method without changing the order model.

Stripe Spain pricing: https://stripe.com/es/pricing — Current standard pricing has no setup/monthly fee; transaction pricing varies by payment method.

PayPal Spain business fees: https://www.paypal.com/es/business/fees — Current public business pricing and transaction fee information.

## 10.4 Email

Use Brevo or Resend for transactional messages: booking received, payment confirmed, enquiry received, admin alert and quote delivery. The website should support one provider now and another later via EmailProvider.

Brevo free plan: https://help.brevo.com/hc/en-us/articles/208580669-FAQs-What-are-the-limits-of-the-Free-plan — 300 emails/day on the free plan.

Resend pricing: https://resend.com/pricing — 3,000 emails/month and 100/day on free plan.

## 10.5 Database

MongoDB Atlas pricing: https://www.mongodb.com/pricing — Free tier currently lists 512 MB shared resources; suitable for an MVP.

# 11. Environment Variables

# backend/.env
APP_ENV=development
SECRET_KEY=change-me
JWT_SECRET=change-me
MONGODB_URI=mongodb+srv://...
MONGODB_DB=mir_travel
FRONTEND_URL=http://localhost:5173
CORS_ORIGINS=http://localhost:5173

AMADEUS_CLIENT_ID=
AMADEUS_CLIENT_SECRET=
AMADEUS_BASE_URL=https://test.api.amadeus.com

STRIPE_SECRET_KEY=
STRIPE_WEBHOOK_SECRET=
PAYPAL_CLIENT_ID=
PAYPAL_CLIENT_SECRET=

PEXELS_API_KEY=
CLOUDINARY_CLOUD_NAME=
CLOUDINARY_API_KEY=
CLOUDINARY_API_SECRET=

EMAIL_PROVIDER=brevo
BREVO_API_KEY=
# or RESEND_API_KEY=

ADMIN_BOOTSTRAP_EMAIL=
ADMIN_BOOTSTRAP_PASSWORD=

Secret rule: Only backend environment variables may contain secrets. The React app may receive public configuration such as API base URL, public Cloudinary upload preset if intentionally designed for unsigned/public uploads, and public payment publishable keys. Never expose Amadeus secret, Stripe secret, PayPal secret, JWT secret or Cloudinary API secret in Vite variables.

# 12. Render Deployment

Deploy the repository as two services: one Render Static Site for React and one Render Web Service for FastAPI. Render documents direct support for static React sites and FastAPI web services.

| Service | Root directory | Build command | Start / publish |
| --- | --- | --- | --- |
| mir-travel-front | frontend | npm ci && npm run build | Publish dist/ |
| mir-travel-back | backend | pip install -r requirements.txt | uvicorn app.main:app --host 0.0.0.0 --port $PORT |

Render Static Sites: https://render.com/docs/static-sites — Official React/static deployment guidance.

Render FastAPI: https://render.com/docs/deploy-fastapi — Official FastAPI deployment command/configuration.

## 12.1 render.yaml

services:
  - type: web
    name: mir-travel-back
    runtime: python
    rootDir: backend
    buildCommand: pip install -r requirements.txt
    startCommand: uvicorn app.main:app --host 0.0.0.0 --port $PORT
    envVars:
      - key: APP_ENV
        value: production
      - key: FRONTEND_URL
        sync: false
      - key: MONGODB_URI
        sync: false
      - key: JWT_SECRET
        sync: false
      - key: AMADEUS_CLIENT_ID
        sync: false
      - key: AMADEUS_CLIENT_SECRET
        sync: false
      - key: STRIPE_SECRET_KEY
        sync: false
      - key: STRIPE_WEBHOOK_SECRET
        sync: false

  - type: static
    name: mir-travel-front
    rootDir: frontend
    buildCommand: npm ci && npm run build
    staticPublishPath: dist

# 13. Security & Reliability Requirements

Server-side validation for every input using Pydantic and explicit business rules.

Admin-only routes enforced by backend authorization, not only React route guards.

Rate limiting for login, search endpoints and public form submissions.

CORS restricted to the real frontend origin(s).

Webhook signature verification + idempotency keys. Store processed webhook IDs.

Server-side price authority: never accept a final payable amount from the browser.

Audit logs for admin content, booking, payment and settings changes.

Structured error responses; never return stack traces in production.

Do not log passport numbers, full payment details or other unnecessary sensitive data.

Image uploads validated by type/size; unsafe SVG/script content rejected or sanitized.

Backups/export procedure documented before commercial launch.

# 14. Spain / EU Launch Readiness

This is a technical specification, not legal advice. Before accepting real customers and selling combined travel services, have a Spanish travel-industry professional/gestor/abogado confirm the applicable regional and national requirements.

Privacy notice, cookie/consent controls where applicable, data minimisation and customer-data retention policy.

Terms and booking conditions, cancellation/refund rules and complaint/contact route.

Correct package-travel / linked-travel-arrangement classification where the business combines multiple travel services.

Financial-protection/guarantee and travel-agency requirements applicable to the business and autonomous community.

VAT/invoice configuration and legally required company information in checkout/confirmation documents.

Payment-provider compliance, Strong Customer Authentication where applicable, and webhook security.

European Commission — Package Travel Directive: https://commission.europa.eu/law/law-topic/consumer-protection-law/travel-and-timeshare-law/package-travel-directive_en — EU rules cover packages and linked travel arrangements; note that the Commission page also references a 2026 amendment.

BOE — Spanish consumer/travel rules: https://boe.es/buscar/act.php?id=BOE-A-2007-20555&lang=es&p=&tn=1 — Spanish consolidated consumer law includes definitions and obligations for combined travel services.

EUR-Lex — Payment Services Directive: https://eur-lex.europa.eu/legal-content/ES-EN/TXT/?from=EN&uri=CELEX:32015L2366 — Contains Strong Customer Authentication requirements; payment provider handles much of the payment authentication flow.

# 15. Safe Seed Content Strategy

Populate the app on first run so it looks complete, but keep all sample records clearly marked in the database as demo/seed records. Do not invent MIR Travel tours held, events held, customer reviews, partner agreements, airline contracts or awards.

| Seed area | Example data |
| --- | --- |
| Destinations | Barcelona, Alicante, Benidorm, Tossa de Mar, Valencia, Málaga, Rome, Paris. |
| Tours | Use fictional demo packages such as “Costa Blanca Explorer — DEMO”. Mark status=DEMO and disable payment unless explicitly enabled. |
| Blog | Use educational travel articles: destination planning, packing guide, airport transfer guide, seasonal travel checklist. |
| Events | Empty by default until a real company event exists; or use a disabled demo record visible only to admin. |
| Airlines | Seed common airline records with public IATA/ICAO codes, but make preference flags admin-controlled. |
| Hotels | Seed a small set of hotel placeholder records or use live provider search; label any manual listing as “Example / verify before publishing”. |

# 16. Definition of Done / Acceptance Criteria

Fresh checkout of the repository boots frontend and backend with documented commands.

React build succeeds; TypeScript has no avoidable errors; backend tests pass.

Public routes are responsive and accessible on mobile and desktop.

Admin login works and protected endpoints reject anonymous access.

Admin can create/edit/publish a blog post with multiple images and block content.

Admin can create/edit a tour and a tour departure with capacity and price.

Admin can activate/deactivate preferred airlines and hotels without deployment.

Flight desk accepts a structured client request and shows normalized provider results.

Flight desk recommendations explain why each option was shortlisted.

Tour checkout creates server-side order totals and payment session.

Stripe webhook changes payment/order state correctly and is idempotent.

CMS images upload to the media provider and appear through CDN URLs.

No secret appears in frontend build output.

OpenAPI docs are available at the backend documentation endpoint.

Render configuration and environment variables are documented.

Provider adapters can be replaced without changing public React components.

Demo mode is clearly separated from production/real booking functionality.

# 17. Antigravity Implementation Order

This sequence is intentionally linear so Antigravity does not repeatedly rediscover architecture. Finish each stage, run tests/build, then continue.

1. Create monorepo folders, README, .env.example, render.yaml and base lint/test configuration.

2. Implement FastAPI core, settings, Mongo connection, indexes, CORS and /api/health.

3. Implement admin auth and role guards.

4. Implement normalized data models and seed loader.

5. Build public layout, navigation, destination/tour/blog/event pages using seeded data.

6. Build admin dashboard and CRUD content modules.

7. Build rich blog editor + media upload flow.

8. Implement FlightProvider interface + Amadeus test adapter + flight search UI.

9. Implement HotelProvider interface + Amadeus hotel search UI.

10. Implement Flight Desk recommendation logic and saved quote snapshots.

11. Implement order model, tour checkout and Stripe/PayPal adapters.

12. Implement webhooks, emails and booking confirmation screens.

13. Add security hardening, rate limiting, audit logs and error handling.

14. Add responsive/accessibility pass, SEO metadata, OG tags, sitemap/robots and final tests.

15. Build frontend + backend in production mode and verify Render deployment settings.

# 18. Copy-Paste Master Prompt for Google Antigravity

Paste this after adding the API keys in backend/.env. It is deliberately compact and operational.

Build the complete MIR Travel & Tourism full-stack website from this specification. Do not ask unnecessary questions. Use placeholders when credentials are missing, but keep the provider interfaces and env vars ready.

STACK
- frontend/: React 19 + TypeScript + Vite + Tailwind CSS + React Router
- backend/: Python 3.12+ + FastAPI + Pydantic v2 + MongoDB Atlas via Motor
- Providers isolated behind adapter interfaces.
- Render deployment: separate React Static Site and FastAPI Web Service.

NON-NEGOTIABLES
1. Public site and protected /admin portal in one repo.
2. All secrets only in backend env vars.
3. No invented MIR tours, events, customers, reviews, awards or partner claims. Seed records must be DEMO.
4. Real browser payment state is never trusted; verify provider webhooks server-side.
5. Final price/availability comes from the backend/provider, not the browser.
6. If real flight ticketing credentials are unavailable, implement search + quote + manual/request workflow; never pretend to issue tickets.
7. Use local frontend assets for logo/static banners. Use Cloudinary for runtime CMS uploads.
8. Build provider adapters so Amadeus can later be replaced without changing React pages.

PUBLIC ROUTES
/, /flights, /hotels, /tours, /tours/:slug, /destinations, /destinations/:slug, /events, /events/:slug, /blog, /blog/:slug, /checkout/:orderId, /booking/:reference, /contact

ADMIN ROUTES
/admin/login, /admin, /admin/flight-desk, /admin/tours, /admin/tours/:id, /admin/destinations, /admin/airlines, /admin/hotels, /admin/blog, /admin/blog/new, /admin/blog/:id, /admin/events, /admin/bookings, /admin/customers, /admin/media, /admin/settings

PUBLIC FEATURES
- premium travel homepage with hero + flight/hotel/tour search switcher
- featured destinations/tours/blog controlled by admin
- flight search with one-way/round-trip, passengers, cabin, preferred airlines, filters/sort
- hotel search with dates, guests, budget, stars, facilities and cancellation terms where provider supplies them
- tour detail + departures + seats + itinerary + inclusions/exclusions + gallery + FAQs + booking
- travel journal/blog and events
- responsive mobile/desktop
- SEO title/description/OG metadata and clean slugs

ADMIN CMS
- tours: CRUD, publish/archive, departures, capacity, seats, prices, deposit, itinerary, inclusions/exclusions, gallery, SEO
- destinations: CRUD, featured, hero/gallery, highlights, practical info, linked tours/posts
- airlines: CRUD, active/preferred/featured flags, IATA/ICAO, logo, notes
- hotels: CRUD, active/preferred/featured flags, destination, rating, amenities, images, notes
- events: CRUD, publish/archive, dates, location, gallery, registration CTA
- blog: rich block editor with title/slug/excerpt/category/tags/cover/gallery/SEO/related destinations/services/publish_at/status/featured
- blog block types: heading, paragraph, rich text, image, multi-image gallery, quote, callout, video embed, map, itinerary/timeline, FAQ, table, CTA
- multiple image drag/drop upload with preview, reorder, alt text, captions
- autosave draft + preview + duplicate + scheduled publication using publish_at filtering
- bookings/customers/media/settings

FLIGHT DESK
Create structured client request: contact, origin, destination, dates, passengers, cabin, flexible dates, max budget, preferred/excluded airlines, max stops, baggage, time window, notes.
Call FlightProvider.search_offers(). Normalize results. Filter hard constraints. Rank with explainable weighted score from price, duration, stops, preferred airline and baggage. Show top shortlist + “why recommended”. Save quote snapshot with provider, query timestamp and validity/expiry. Add manual/request workflow when production booking is unavailable.

PAYMENTS
- Internal Order is the source of truth.
- Backend creates Stripe Checkout session from DB price.
- Optional PayPal adapter.
- Verify webhooks and store webhook event IDs for idempotency.
- States: PENDING_PAYMENT, PAID, CONFIRMED, CANCELLED, REFUND_PENDING, REFUNDED, FAILED.

DATA COLLECTIONS
admin_users, customers, tours, tour_departures, destinations, airlines, hotels, blog_posts, events, flight_searches, quotes, orders, payments, media_assets, audit_logs, site_settings.

API PROVIDERS
- Amadeus: test environment first; Flight Offers Search + hotel search/booking adapter. Production flight ticketing must remain disabled until required provider/consolidator access exists.
- Pexels: seed imagery; cache selected assets.
- Cloudinary: runtime CMS image storage/CDN.
- Stripe: package/tour payment.
- PayPal: optional secondary payment.
- Brevo OR Resend: email.
- Open-Meteo only for prototype/non-commercial use unless separately licensed.

SECURITY
Argon2 password hashing; secure session/JWT handling; backend authorization; CORS allowlist; rate limiting; server-side validation; webhook verification; audit logs; safe rich-text sanitization; upload validation; no secrets in Vite env/build.

DELIVERABLES
- working frontend + backend
- .env.example
- render.yaml
- README with local setup and Render deploy steps
- OpenAPI docs
- seed script
- tests for auth, CMS CRUD, recommendation ranking, checkout/order totals and webhook idempotency
- responsive/accessibility pass
- production-safe error handling

IMPLEMENTATION ORDER
Scaffold -> backend core -> auth -> models/indexes -> public CMS pages -> admin CRUD -> blog editor/media -> Amadeus flight search -> Amadeus hotel search -> flight desk -> orders -> Stripe/PayPal -> webhooks/email -> security -> SEO/accessibility -> production build/test.

DO NOT STOP AT UI MOCKUPS. Produce a runnable full-stack implementation with real API wiring where credentials exist and safe demo adapters where they do not. After each major phase run tests/build and fix errors before proceeding.

# 19. Token-Efficient Antigravity Working Rules

Keep this specification as the persistent project instruction; do not paste it again on every task.

Create one shared types contract between backend schemas and frontend API types; avoid duplicate prose schemas.

Ask Antigravity to inspect existing files before generating replacements. Prefer small targeted patches over whole-file rewrites.

Use provider adapters and seeded demo mode so missing credentials do not trigger repeated redesigns.

After each phase, request: “run tests/build, list only failures, fix them, then continue.”

Keep UI copy/content in data files or CMS seed data instead of hard-coding strings throughout components.

Do not add libraries unless a concrete requirement cannot be met with the current stack.

# 20. Verified Reference Links

Google Antigravity docs: https://www.antigravity.google/docs/overview

Google Antigravity agent / budget controls: https://ai.google.dev/gemini-api/docs/antigravity-agent

Amadeus production/API key guide: https://amadeus4dev.github.io/developer-guides/API-Keys/moving-to-production/

Amadeus test data: https://amadeus4dev.github.io/developer-guides/test-data/

Amadeus hotels: https://admin.developers.amadeus.com/self-service/apis-docs/guides/developer-guides/resources/hotels/

Pexels API docs: https://www.pexels.com/api/documentation/

Cloudinary Upload API: https://cloudinary.com/documentation/image_upload_api_reference

Stripe Spain pricing: https://stripe.com/es/pricing

PayPal Spain fees: https://www.paypal.com/es/business/fees

Brevo free plan: https://help.brevo.com/hc/en-us/articles/208580669-FAQs-What-are-the-limits-of-the-Free-plan

Resend pricing: https://resend.com/pricing

MongoDB pricing: https://www.mongodb.com/pricing

Open-Meteo: https://open-meteo.com/

Render Static Sites: https://render.com/docs/static-sites

Render FastAPI: https://render.com/docs/deploy-fastapi

EU Package Travel Directive: https://commission.europa.eu/law/law-topic/consumer-protection-law/travel-and-timeshare-law/package-travel-directive_en

BOE Spanish consumer law: https://boe.es/buscar/act.php?id=BOE-A-2007-20555&lang=es&p=&tn=1

Information in this specification was checked against the linked provider documentation on 18 September 2026. Provider quotas, pricing, licensing, availability and partner eligibility can change; re-check before production launch.